Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 February 2026 |
| --- | --- |
| Team ID |  |
| Project Name | SpendWise |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Set up Node.js project, install dependencies, and create basic folder structure | 5 | High | Devansh |
| Sprint-1 | Database Connection | USN-2 | Connect MongoDB using Mongoose and configure environment variables | 5 | High | Devansh |
| Sprint-1 | Server Setup | USN-3 | Create Express server and test basic API route | 4 | High | Devansh |
| Sprint-2 | User Authentication | USN-4 | Create User model and implement Register API | 6 | High | Devansh |
| Sprint-2 | User Authentication | USN-5 | Implement Login API with JWT token generation. | 6 | High | Devansh |
| Sprint-2 | Security | USN-6 | Create JWT middleware to protect routes | 5 | High | Devansh |
| Sprint-3 | CRUD Operations | USN-7 | Create model and API to add new record (Create) | 5 | High | Devansh |
| Sprint-3 | CRUD Operations | USN-8 | Implement API to fetch user records (Read) | 5 | High | Devansh |
| Sprint-3 | CRUD Operations | USN-9 | Implement API to update record (Update) | 5 | Medium | Devansh |
| Sprint-3 | CRUD Operations | USN-10 | Implement API to delete record (Delete) | 5 | Medium | Devansh |
| Sprint-4 | Testing | USN-11 | Test all APIs using Postman/Thunder Client | 6 | High. | Devansh |
| Sprint-4 | Documentation | USN-12 | Prepare README and project documentation | 6 | Medium | Devansh |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 1 Days |  | 2 Mar 2025 | 14 |  |
| Sprint-2 | 17 | 1 Days |  | 4 Mar 2025 | 17 |  |
| Sprint-3 | 20 | 1 Days |  | 6 Mar 2025 | 20 |  |
| Sprint-4 | 12 | 1 Days |  | 8 Apr 2025 | 12 |  |